Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Darshan Ease |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Login | USN-1 | As a devotee, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a devotee, I receive a confirmation email once I have registered for the application. | 1 | High |  |
| Sprint-1 |  | USN-3 | As a devotee, I can log into the application by entering my email & password. | 1 | High |  |
| Sprint-1 |  | USN-4 | As an organizer/admin, I can log in with role-based access to my dashboard. | 2 | High |  |
| Sprint-1 | Temple Directory | USN-5 | As a devotee, I can view a list of all temples available on the platform. | 2 | Medium |  |
| Sprint-1 |  | USN-6 | As a devotee, I can view a temple's details and darshan timings. | 1 | Medium |  |
| Sprint-2 | Darshan Slot Booking | USN-7 | As a devotee, I can view available darshan slots for a temple on a chosen date. | 2 | High |  |
| Sprint-2 |  | USN-8 | As a devotee, I can book a darshan slot for myself. | 3 | High |  |
| Sprint-2 |  | USN-9 | As a devotee, I can view and cancel my existing bookings. | 2 | Medium |  |
| Sprint-2 | Organizer Slot Management | USN-10 | As an organizer, I can create darshan slots for the temples assigned to me. | 3 | High |  |
| Sprint-2 |  | USN-11 | As an organizer, I can set available seats and pricing for a darshan slot. | 2 | Medium |  |
| Sprint-3 | Temple Events | USN-12 | As an organizer, I can create and manage events for my temple. | 3 | Medium |  |
| Sprint-3 |  | USN-13 | As a devotee, I can view upcoming temple events. | 1 | Low |  |
| Sprint-3 | Admin - Temple & Organizer Management | USN-14 | As an admin, I can add and edit temples on the platform. | 2 | High |  |
| Sprint-3 |  | USN-15 | As an admin, I can assign organizers to temples. | 2 | High |  |
| Sprint-4 | Admin - Reports & User Management | USN-16 | As an admin, I can view booking reports across all temples. | 3 | Medium |  |
| Sprint-4 |  | USN-17 | As an admin, I can manage devotee and organizer accounts. | 2 | Medium |  |
| Sprint-4 | Notifications | USN-18 | As a devotee, I receive a notification once my darshan slot booking is confirmed. | 1 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 24 Jun 2026 | 29 Jun 2026 |  |  |
| Sprint-2 | 12 | 6 Days | 01 Jul 2026 | 06 Jul 2026 |  |  |
| Sprint-3 | 8 | 6 Days | 08 Jul 2026 | 13 Jul 2026 |  |  |
| Sprint-4 | 6 | 6 Days | 15 Jul 2026 | 20 Jul 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Darshan Ease Velocity: Total Story Points (Sprint-1 to Sprint-4) = 9 + 12 + 8 + 6 = 35. Number of Sprints = 4. Velocity = 35 / 4 = 8.75. Your team's velocity is approximately 8.75 story points per sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts